# The Unified Solo-Developer/AppSec Document List

1. Software Requirements Specification (SRS)

Purpose: Define what the system must do. When: Before any design or coding.

Contents:

- Purpose, scope

- Functional & non-functional requirements

- Acceptance criteria

- Constraints

- Definitions

You already have this — and it’s solid.

2. Architecture Document

Purpose: Define how the system works. When: Immediately after the SRS.

Contents:

- High-level architecture

- Component diagram

- Data Flow Diagram (DFD)

- Trust boundaries

- Technology choices

- Request/response flows

- Layering decisions

This becomes the foundation for threat modeling.

3. Threat Model Document

Purpose: Identify threats, risks, and mitigations. When: After architecture, before coding.

Contents:

- Assets

- Trust boundaries

- DFD (copied from architecture doc)

- STRIDE analysis

- Threat list

- Risk ranking

- Mitigation plan

- Security requirements

This is where AppSec begins.

4. Test Strategy / Test Plan

Purpose: Define how you will verify functionality and security. When: After threat modeling, before coding (TDD or hybrid).

Contents:

- Unit test requirements

- Integration test requirements

- Security test requirements

- Black-box tests

- White-box tests

- Mapping to acceptance criteria

This is where TDD fits in.

5. Development Notes / Implementation Log

Purpose: Track decisions made during coding. When: During development.

Contents:

- Design deviations

- Tradeoffs

- TODOs

- Known limitations

- Notes for future phases

This helps you maintain clarity as a solo dev.

6. Static Analysis Report

Purpose: Capture SAST/SCA findings and fixes. When: After development, before pentesting.

Contents:

- Semgrep findings

- Dependency scan results

- Secrets scan results

- Fix plan

- Retest notes

This is your internal audit.

7. Security Testing Report (Pentest Report)

Purpose: Document dynamic testing and abuse-case testing. When: After static analysis.

Contents:

- Test methodology

- Findings

- Exploit scenarios

- Severity ratings

- Recommended fixes

This is your black-box/white-box pentest.

8. Fix & Retest Log

Purpose: Track remediation and verification. When: After pentesting.

Contents:

- Fixes applied

- Tests updated

- Retest results

- Remaining risks

This closes the loop.

9. Logging & Monitoring Review

Purpose: Validate runtime security. When: After fixes, before release.

Contents:

- Log review

- Error message review

- Audit trail validation

- Rate-limit validation

- Abuse detection checks

This simulates Ops/SRE responsibilities.

10. Release Notes

Purpose: Document what was delivered. When: At release.

Contents:

- Features

- Fixes

- Known issues

- Security improvements

This is your “ship it” document.

11. Post-Mortem / Retrospective

Purpose: Capture lessons learned. When: After release or after a major issue.

Contents:

- What went well

- What didn’t

- What you learned

- What to improve

- Updates to your SDLC

This is where you grow as an engineer and AppSec practitioner.

The Full Document Chain (Chronological)

- SRS

- Architecture Document

- Threat Model Document

- Test Strategy / Test Plan

- Development Notes / Implementation Log

- Static Analysis Report

- Security Testing (Pentest) Report

- Fix & Retest Log

- Logging & Monitoring Review

- Release Notes

- Post-Mortem / Retrospective

This is the complete, professional, end-to-end document lifecycle.